# 2005 Disc Trenching Contract Work

The Burnett County Forestry Committee will be accepting bids for the power disc trenching of an estimated 201 acres on the Burnett County Forest. Bids will be received and awarded on a per acre basis. Use the attached bid form when providing a bid.

Bids must be received by 4:30 p.m., Wednesday August 3, 2005 at the Burnett County Forestry & Parks Office. You must also furnish a 10% bid bond with your bid. This bond will serve as a performance bond to the successful bidder and will be returned upon successful completion of the trenching contract.

Only bids on the entire estimated 201 acres will be considered. The disc trenching work must comply with the following specifications:

- Site preparation must be done with a disc trencher with powered discs.

- The contractor must maintain consistent even row spacing between parallel trenches. Distance between rows should average 8’ across the site, not less than 6’ or more than 12’ unless specified. One site will require 12’ spacing between rows.

- The finished trenching must be wide enough and have adequate depth for hand planting of tree seedlings. This work will produce a shallow trench 3”-8” deep down to mineral soil, 18”-24” wide, and free of surface vegetation.

- Disc trenching may not start before September 1, 2005 unless surveys for endangered species have been completed by Burnett County and no endangered species were found on the site. Work must be completed by October 31, 2005.

- Burnett County Forestry personnel will mark Row direction and boundaries.

- Soils are generally sandy. All sites have been harvested within the last 4 years.

Final acreage will be determined by measuring the perimeter of the completed sites with a GPS unit.

The successful bidder must sign a contract, provide a certificate of Worker’s Compensation Insurance, as well as comply with all Federal, State, and Local laws.

Burnett County reserves the right to reject any or all bids or to accept the bid most advantageous to Burnett County;

Contact Insert Name Here, Burnett County Forest Administrator, for additional information.

# 2005 Burnett County Forest Site Preparation

Disc Trenching Bid Form

## Company Name:	______________________________________________________

Address:		______________________________________________________

City:			______________________________________________________

Telephone:		______________________________________________________

List of Disc Trenching Equipment: ___________________________________________

_______________________________________________________________________

## Disc Trenching 			$___________________/Acre

(201 estimated acres)

Total bid 201 acres	$___________________

10% bid bond amount		$_________________

Return Bids by 4:30p.m. August 3, 2005 to:

Burnett County Forestry and Parks

Airport Terminal Building

7425 County Rd K

Siren, WI 54872