LOCATION:										CONTACT:

NWNW, NENW, SENW, SWNE Sec. 33						R.J. Wickham, DNR Forester

Town of Richford, Waushara County							427 E. Tower Dr. Suite 100

Wautoma, WI 54982

920-787-4686 ext. 3023

ESTIMATED VOLUME:

SPECIES			SAWTIMBER		CORDS (see cover letter for weight conversions)

Black Oak			8,100 BF		60

White Oak			1,000			see black oak

Red Pine						45

White Pine						10

Jack Pine						60

Mixed Hardwood		3,800			15

(ash, cherry, birch, maple)

Aspen							40

Locust							115

TOTAL			12,900 Board Feet	345 Cords

CUTTING REQUIREMENTS:

Oak, Jack Pine, &Aspen Harvest (13 acres) – Cut ALL stems greater than 1-inch in diameter within the Red paint line except do not cut trees marked in Green paint and do nut cut any white pine and red pine.

Red Pine & White Pine Thinning (5 acres) – Cut ALL stems marked in Orange Paint and ALL Jack pine and 	Scotch pine within the plantation.

Locust Removal (6 acres) – Cut ALL stems greater than 1-inch in diameter within the Red paint line except do not cut trees marked in Green paint and all white pine and spruce unless marked with orange paint.  All locust stumps must be treated with an herbicide approved by the DNR forester to prevent stump sprouting.  A marker dye must also be mixed with the approved herbicide.

ALL AREAS

- All Conifer stumps and horizontal wounds must be treated with a fungicide to prevent Annosum by the end of each day of cutting.

- No cutting or skidding will be allowed from April 1st - October 1st to prevent the spread of Oak Wilt.

- Damage to residual trees and advanced regeneration will not be tolerated.

- All pine products cut from June 1 to September 1 must be hauled within 3 weeks.

- Landings and main skid trails must be approved by the DNR Forester and/or Property Manager.

- Ground must be dry or frozen.

BIDDING REQUIREMENTS:

Please submit bid form (2400-049) and a 10% 										bid bond by 9:00 AM on Thursday December 										16, 2010 to the contact listed above.  Contract 										length shall be 2 years.   Payment based on 										Mill Scale with Ticket 	System.

S. Branch Wedde Creek

Scale: 1” equals 660’